## Slide 1: Defect Management

## Slide 2: Bug Problems
Most non-trivial programs have many defects (bugs)
It isn't unusual to have hundreds if not thousands of bugs on a project
Defect Management is essential for a high-quality product

## Slide 3: The Defect Management Process
Discovery
Recording
Prioritization
Assignment
Correction
Verification
Resolution

## Slide 4: Defect Discovery
Sources
  Technical folks
    Developers
    Testers
    Managers
  Clients/Customers
    Users of the system
Stages
  During development
  During integration and system testing
  During demos
  During user acceptance testing
  During production

## Slide 5: Defect Recording
What are the steps that caused the manifestation
What was the expected result
What was the actual result
Who discovered the defect
What build of the software did it occur on
What configuration did it occur on
Severity of the defect
Date discovered

## Slide 6: Defect Prioritization
Not all bugs are created equal
Someone has to prioritize which bugs need to be addressed
  Project Manager
  Product Owner
Typically prioritization is based on the severity
  Critical – Can’t use the feature
  Medium – Can use the feature but must use a work-around or diminished benefit
  Low – Can use the feature but there are some efficiency or cosmetic issues
The Test Plan should inform on the severity and the quality criteria for releases (how many and what severity of bugs are allowed)

## Slide 7: Defect Assignment
After prioritizing the defects the program manager often assigns specific developers to fix the highest priority defects
Alternatively, on some projects if a developer has available time and expertise they can select one of the highest priority bugs and "own it."

## Slide 8: Defect Correction
In many Agile environments the first step in correcting a defect is to write a Unit Test to make sure the bug won't reappear in the future
If the developer cannot get the bug to occur they may mark it is "no repro" which means they could not make it happen and the discoverer needs to either clarify the directions, verify it still occurs or go talk to the developer
When a developer gets the code to pass the new Unit Test (and therefore believes the bug is fixed) they mark the bug as "fixed"
Update the status in the defect management system and record the build number that the fix occurs in
The bug fix is now waiting for verification

## Slide 9: Defect Fix Verification
Someone other than the "fixer" should verify that the problem has been corrected
Ideally the person who discovered the original defect should verify that the fix really does work

## Slide 10: Defect Resolution
After the fix has been verified the status of the defect can be marked as resolved
This ends the lifecycle of the defect
The new Unit Test created during the correction phase should ensure that the defect doesn't reappear in the future
If the defect does occur again it is called a regression
Regression testing is testing to make sure that old bugs haven't taken on a new life

## Slide 11: Axosoft Defect Tracking
You should each have an account at
  https://www.axosoft.com/try
We will use this bug management tool for some assignments
You can use it for Assignment #1 to document any bugs you find in your Triangle program
We will also use it for Assignment #2 to find defects in someone else's Triangle program

## Slide 12: Tour of Axosoft